Interim report re SANDAG – UCD agreement #A37682/MOU #5005298 Awarded to the University of California, Davis Wildlife Health Center, with additional reference to NCCP-Local Assistance Grant # P1750301 from California Dept. of Fish and Wildlife

Report prepared by Dr. Winston Vickers, UC Davis Karen C. Drayer Wildlife Health Center

Date: Report updated October 31, 2020

Introduction:

The title of this Project is “Santa Ana Mountains to eastern Peninsular Range Conservation Connectivity Infrastructure Planning Project for Interstate 15 and Closely Associated Roadways” (funded through this Agreement by the Natural Community Conservation Planning (NCCP) Local Assistance Grant (LAG) Program) and is conducted coincident with the Project titled  “Mountain Lion Linkage Assessment along SR’s 76,78, and 79, and testing of Hazing Devices in Western San Diego County  (funded by the San Diego County Association of Governments), and The Nature Conservancy (Conservancy).  In-kind support is being provided by San Diego State University’s Santa Margarita River Ecological Reserve (SMER), the Western Riverside County Regional Conservation Authority (RCA), and California Department of Transportation (Caltrans).  The lead entity on the project is the Karen C. Drayer Wildlife Health Center at the University of California, Davis (UCD-WHC), with collaborators from the California Polytechnic University, Pomona (CPP) and the Conservancy.  Mountain lion research has been conducted by researchers from the UCD-WHC in southern California since 2001.

The lead researcher and director of the project is Dr. Winston Vickers of the UCD-WHC.   The three faculty from CPP that are directing the project there are Civil Engineering Department Chair Xudong Jia, and faculty members Wen Cheng, and Lourdes Abellara.  Trish Smith and Brian Cohen are the primary collaborators at The Nature Conservancy.

Tasks to be completed:

Task 1 (NCCP-LAG):  Conduct wildlife crossing infrastructure assessments for the approximately 7-mile portion of I-15 in the SA-ePR linkage region south of and inclusive of Temecula Creek (study area).

Task 2 (NCCP-LAG) – Collaborate with Cal Poly Pomona engineering faculty and students, and other highway engineers, to assess feasibility of infrastructure changes being considered, prioritize the proposed changes, and develop conceptual design and placement specifications for any modifications.

Task 3 (NCCP-LAG).  Coordinate and consult with stakeholders on findings and create maps and other tools to illustrate findings.

Task 1 (SANDAG):

Conduct Highway Crossing Assessments and create Wildlife Crossing Improvement Plans for portions of I-15, SR’s 76, 78, and 79, as well as other major highways in MU’s 5,8,9, and 10 that have been identified by previous research as having high wildlife crossing potential.

Task 1 under both grants was completed, as were Tasks 2 and 3 under the NCCP-LAG grant, and the final joint report submitted and accepted during the second quarter of 2020.  In order to complete these tasks during the second quarter, the original joint report draft that was submitted March 31 was revised in response to feedback from SANDAG and CDFW.  Several new tables and maps were created and modifications of the Excel databases made, as well as some text modification in the report.  The final joint report has been shared with stakeholders and others involved with highway wildlife crossing development and assessment.

Task 2 (SANDAG)

Test Mountain Lion Hazing / Deterrent Devices aimed at reducing livestock predation and associated mountain lion depredation permits.

Work on this task is in process.

Since the last quarterly report, no field effort of substance has occurred due to Covid 19-related restrictions and heat and wildfire concerns in the study area.  Some deterrent devices and minor materials purchases have occurred, and meetings with Dr. Dellinger of CDFW, other researchers, UCANR personnel who focus on wildlife-livestock conflict, and the Mountain Lion Foundation have occurred to advance methods and protocols planning.

Also, as a result of the efforts of the project scientists and others, and the pending application for listing of the San Diego County mountain lion population as threatened under the California Endangered Species Act, CDFW has expanded increased requirements for lethal depredation permits to all of San Diego County.  This regulatory step will make it more important that non-lethal tools be developed to assist owners of small livestock in protecting their animals from mountain lions, and thereby further reduce mountain lion losses.

As noted in the previous report, Dr. Vickers has been collaborating with Dr. Justin Dellinger of CDFW to include testing of behavioral responses of GPS-collared mountain lions to hazing/deterrent devices, in addition to testing on non-collared mountain lions.  To that end, Dr. Vickers and UCD field personnel assisted Dr. Dellinger and CDFW personnel in capturing and GPS-collaring 9 individual mountain lions in San Diego County between Jan-May 2020, as well as investigating when GPS-collared mountain lions died.  All captured animals were sampled for DNA, disease, etc., and results of those analyses will be combined and compared with existing data from regional and statewide mountain lion analyses.

Capture activities ceased after April 2020 due to issues associated with the response to the novel coronavirus pandemic.  However, some field work continued, primarily dealing with the deaths of 4 of the 9 GPS-collared mountain lions and loss of contact with another one.  All deceased animals were retrieved from the field and secured for later necropsy (final results pending), and collars retrieved.

One un-collared mountain lion was killed as a result of depredation in San Diego County during this period and that animal will also be necropsied and sampled.

Loss of these animals as well as restrictions related to the novel coronavirus pandemic have reduced the ability to test responses to deterrents by GPS-collared mountain lions, but has not eliminated that aspect of this Task entirely.  At this time field operations continue to be suspended due to novel coronavirus related restrictions, so further work on this task is temporarily halted.

One brief test of one deterrent technique was conducted at a mountain lion depredation site before field operations were temporarily suspended.  It is expected that field testing will resume in the winter of 2020 when bait (road-killed deer) and audible predator calls can be deployed to test individual mountain lion responses to deterrents.  Opportunistic tests at locations where depredations have occurred will also be pursued where possible.

In the meantime, consultations and collaborations continue with CDFW, other researchers who are studying this issue in other areas, UCANR, and the Mountain Lion Foundation, in the effort to develop common protocols for testing and deployment of different tools and strategies to reduce losses of both domestic animals and mountain lions secondary to depredation events.