San Diego Association of Governments

Endangered Avian Nesting Site Stewardship at D-Street Fill

San Diego Unified Port District

Quarterly Progress Report

Reporting Period: January 1 through March 31, 2024

Submission Date: April 22, 2024

SANDAG Contract Number: S1125502

Quarterly Status Report Overview

PLEASE DO NOT CHANGE OR ALTER THE FORMATTING OF THIS DOCUMENT! SANDAG has developed a standardized grant monitoring and tracking program for the Environmental Mitigation Program (EMP) Land Management Grant Program. The purpose is to collect information on individual projects and the grant program as a whole for reporting to the Regional Habitat Conservation Taskforce, SANDAG Policy Advisory Committees, and the SANDAG Board of Directors. SANDAG monitors grantees through invoices, progress reports, performance measures, and designated photograph points. These standardized reporting templates and instructions for submittal are included below.

# Work Performed this Period:

## Task 1 – Site Preparation

100% complete, see Q2 report.

## Task 2 – Management & Monitoring

100% complete.

The Port of San Diego’s (Port) consulting bird biologist (Robert Patton) has completed monitoring of the 2023 California least tern (Sternula antillarum browni, least tern) nesting season. No further field monitoring work was conducted during the Q5 reporting period. Biologists are working on data analysis and writing of the 2023 California Least Tern Status Report and beginning preparation for the 2024 nesting season. Port staff have been working closely with biologist to develop GIS maps for the report and expect to receive a draft for review and feedback in 2024.

- Task 3 – Predator Management

100% complete, see Q4 report.

- Task 4 – Invasive Plant Species Control

100% complete, see Q2 report.

See Task 5 for information on volunteer events that also removed invasive weeds.

- Task 5 – Volunteer Events and Environmental Education Outreach

100% complete.

One volunteer invasive plant removal and trash collection event took place during the reporting period on February 24, 2024 (postponed from the original January 27 date due to rain). The purpose of the event was to pick up trash that has collected along the shoreline during the nesting season and remove invasive sea lavender (Limonium sp.) from the salt marsh habitat areas.

Volunteers from the Port and South Bay Sustainable Communities met at the D Street Fill to learn how to identify and remove invasive sea lavender, which outcompetes the native sea lavender species (Limonium californicum) and create habitat that is not suitable for least terns or federally threatened Western snowy plovers (Charadrius nivosus nivosus) that also nest and forage in the area.

Approximately 20 volunteers, including Port staff, South Bay Sustainable Communities student interns, and members of the public attended the event, which lasted for 4 hours. The volunteer event was well-timed after the final king tides of the season, which had left significant large debris items along the shoreline, including a couch. Several buckets of invasive sea lavender were also bagged and disposed of offsite to prevent and seeded plants from propagating.

# Work Anticipated Next Period

This does not need to be task specific but should include a short paragraph or bullet point list of activities anticipated for next quarter.

- All tasks for the project have been completed and invoices are being processed. No further work is anticipated.

# Issues to Note

Please provide a brief description of any issue(s) encountered during the reporting period and any steps taken to address the issue(s).

None.

# Photographs & Figures

Photographs and figures are invaluable! Please include photos in the Quarterly Progress Reports and any figures (if applicable). Both photos and figures may be included throughout the document under corresponding tasks or at the end following the Issues to Note section.  Photographs taken at the same place or photographic points (photo-points) can assist SANDAG staff in tracking the project’s progress over time.

It is required that Photographs include:

- A before and after comparison sequence from the start to the completion of the project for photo points.

- A brief description of the corresponding tasks, date, and activity in the photograph.

- A copy of each photograph included in the report submitted in a .jpeg or .png file format.

It is required that Figures include:

- A caption with a brief description.

SDMMP Project Page

To receive reimbursement for work conducted within the quarter, submission of Quarterly Progress, Annual, and Final Reports must be added to your project’s Project Page on the SDMMP website. Add any necessary photographs to the photo carousal and fill out the photograph information. Please contact Sarah McCutcheon (smccutcheon@usgs.gov) or Emily Perkins (eperkins@usgs.gov) if you are having trouble accessing or editing your project page.

Project Performance Measures Instructions

SANDAG will utilize the SANDAG Performance Measures to document compliance with the Project. Grantee’s performance will be measured against the Performance Measures (Exhibit D) during the term of the project. More details on Performance Measures and Grant Recovery Plans are outlined in the Grant Agreements.

To access the Project Performance Measures Excel Spreadsheet:

- Simply double-click on the Excel icon located under the Project Performance Measures section.

  - An excel sheet will open, please fill out and then click save.

- Once the Excel spreadsheet is saved, please exit Excel and the spreadsheet will automatically update the icon in the Quarterly Progress Report Word document.

When opening the document with the Project Performance Measures Excel Spreadsheet:

- When you first open the Quarterly Progress Report Template, a warning message will open (image of the warning message below)

  - Click Yes to update the links in the document.

# Performance Measures

Please include the Project’s Performance Measures for each Quarterly Invoice and Progress Report in order to receive reimbursement.